## Slide 1: TEAM CAPS

## Slide 2: Last Week’s problem What if the super admin quits?
a.) Super Admin Transfer Mechanism
Implement a Super Admin Transfer feature where the Dean can assign a successor before leaving.
If the Dean suddenly quits, the system should allow top-level admins to nominate a new Super Admin.
b.) Automatic Reassignment Policy
Implement a feature where, if the Super Admin account is inactive for a specific period, the system automatically assigns the role to another predefined user (e.g., Associate Dean or Program chair).
c.) IT Department Override
Ensure that the IT department has a way to regain access in case of emergencies.
A special override account or master key access controlled by the IT department can help resolve sudden leadership changes.
  System Lock & Temporary Admin Mode
If the Super Admin account becomes inactive, trigger a temporary lock that IT personnel to regain control.

## Slide 3: Backlog and it’s prioritation using value vs effort analysis

## Slide 4: High value – Low effort
1. USER REGISTRATION & LOGIN SYSTEM
    IMPLEMENT A SECURE AUTHENTICATION SYSTEM FOR STUDENTS, FACULTY, PROGRAM CHAIRS, AND SUPER ADMINS.
    ROLE-BASED ACCESS CONTROL (RBAC) TO DETERMINE FUNCTIONALITY PER USER TYPE.
    BASIC PASSWORD RECOVERY OPTION VIA EMAIL.
2. QUESTION BANK MANAGEMENT
    CENTRALIZED DATABASE TO STORE, RETRIEVE, AND CATEGORIZE QUESTIONS.
    QUESTION SYSTEM TO CLASSIFY QUESTIONS BASED ON SUBJECT, DIFFICULTY, AND COVERAGE.
    SEARCH FUNCTION TO QUICKLY FIND QUESTIONS BASED ON KEYWORDS OR TAGS.

## Slide 5
3. BASIC TEST CREATION MODULE
    INTERFACE FOR FACULTY TO SELECT QUESTIONS AND CREATE ASSESSMENTS.
    RANDOMIZATION OPTION TO AVOID QUESTION REPETITION IN DIFFERENT TESTS.
    ABILITY TO SAVE DRAFT TESTS FOR FUTURE EDITING. (Optional)
4. STUDENT DASHBOARD
    OVERVIEW OF STUDENT PERFORMANCE AND PRACTICE RESULTS.
    VISUAL INDICATORS FOR ANALYTICAL STATISTICS BASED ON PAST TEST RESULTS.
    EASY NAVIGATION TO PRACTICE PROBLEMS AND TIMED QUIZZES.
5. AUTOMATED SCORING FOR OBJECTIVE QUESTIONS
    FACULTY PUT GRADES ON MULTIPLE-CHOICE QUESTIONS.
    IMMEDIATE FEEDBACK FOR INCORRECT ANSWERS.
    STORES SCORES FOR PERFORMANCE TRACKING AND REPORT GENERATION.

## Slide 6
6. QUESTION PRINTING SYSTEM
    ONLY SUPER ADMINS CAN PRINT AND AUTHORZE QUESTIONS FOR QUALIFYING EXAMS.
    FACULTY CAN PRINT SCHOOL-LEVEL EXAM MATERIALS.
    ALLOWS FACULTY TO SELECT SUBJECTS, DIFFICULTY, AND COVERAGE FOR PRINTING.
    GENERATES WELL-FORMATTED PDF DOCUMENTS FOR SCHOOL & EXAMINATION USE.
7. QUESTION RANDOMIZATION
    RANDOMIZATION FEATURE TO ENSURE UNIQUE TESTS FOR DIFFERENT STUDENTS.
    QUESTION ADJUSTMENT BASED ON PAST PERFORMANCE TO CREATE CHALLENGING TESTS. (SUPER ADMIN ACCESS ONLY)

## Slide 7: High value – High effort
8. APPROVAL SYSTEM FOR FACULTY UPDATES
    FACULTY CAN ADD, MODIFY, OR REMOVE QUESTIONS, BUT CHANGES REQUIRED PROGRAM CHAIR OR SUPER ADMIN APPROVAL.
    APPROVAL REQUESTS ARE SENT TO THE PROGRAM CHAIR OR SUPER ADMIN FOR REVIEW.
    SYSTEM LOGS ALL CHANGES AND APPROVAL HISTORY FOR AUDIT PURPOSES.
9. TAGGED QUESTION REMOVAL SYSTEM
    QUESTIONS ANSWERED CORRECTLY BY 85% ABOVE OF STUDENTS OR BY 30% BELOW OF STUDENTS ARE AUTOMATICALLY TAGGED.
    PROGRAM CHAIR OR SUPER ADMIN CAN REMOVE TAGGED QUESTIONS.
    DETAILED REPORTS SHOW QUESTION PERFORMANCE DATA BEFORE REMOVAL.

## Slide 8
10. SECURE ONLINE TESTING ENVIRONMENT
    ANTI-CHEATING MEASURES SUCH AS RANDOMIZED QUESTIONS & TIME TRACKING.
    FULL-SCREEN LOCKDOWN MODE TO PREVENT STUDENTS FROM NAVIGATING AWAY FROM THE TEST.
11. FACULTY ASSIGNMENT & REASSIGNMENT SYSTEM
    SUPER ADMIN CAN ASSIGN SPECIFIC FACULTY MEMBERS TO DIFFERENT ROLES.
    REAL-TIME FACULTY STATUS UPDATES TO SHOW ACTIVE OR INACTIVE MEMBERS.
12. SUBJECT & DIFFICULTY SELECTION CONTROL
    SUPER ADMIN HAS EXCLUSIVE ACCESS TO DEFINE AND ADJUST SUBJECT DIFFICULTY LEVELS.
    ABILITY TO LOCK CERTAIN SUBJECTS FROM MODIFICATION EXCEPT BY SUPER ADMIN.
    PRE-SET DIFFICULTY LEVELS TO STANDARDIZE TESTING ACROSS DEPARTMENTS.

## Slide 9: Low value – low effort
13. THEME CUSTOMIZATION FOR UI
    SIMPLE COLOR CUSTOMIZATION FOR USER INTERFACE.
    OPTION TO SWITCH BETWEEN LIGHT AND DARK MODE.
14. NOTIFICATIONS
    IN-SYSTEM NOTIFICATIONS FOR FACULTY WHEN THEIR QUESTIONS ARE APPROVED OR REJECTED.
    NOTIFICATIONS FOR PROGRAM CHAIR AND SUPER ADMIN IF THERE IS A QUESTION NEED APPROVAL
15. ADMIN ROLES & PERMISSIONS
    UI TO MANAGE PERMISSIONS FOR FACULTY, PROGRAM CHAIRS, AND SUPER ADMINS.
    DETAILED PERMISSION SETTINGS FOR ADDING, MODIFYING, AND DELETING QUESTIONS.

## Slide 10
16. GMAIL LOGIN INTEGRATION (Tentative)
GOOGLE ACCOUNT CONNECTED TO ARMS SIGN-IN OPTIONS FOR STUDENT CONVENIENCE.

## Slide 11: Low value – high effort
17. GAMIFICATION ELEMENTS (Tentative)
    POINTS, BADGES, AND LEADERBOARDS TO MOTIVATE STUDENTS.
    WEEKLY CHALLENGES AND REWARDS FOR CONSISTENT PARTICIPATION.
18. CAMPUS-SPECIFIC ACCESS CONTROL
    RESTRICT WEBSITE ACCESS TO ONLY JRSMSU STUDENTS FROM DIFFERENT CAMPUSES.
    AUTHENTICATION SYSTEM THAT VERIFIES STUDENT ENROLLMENT STATUS.
    CAMPUS-BASED FILTERING FOR PERFORMANCE ANALYSIS AND QUESTION BANK USAGE.
19. CAMPUS PERFORMANCE COMPARISON DASHBOARD (Tentative)
    DATA VISUALIZATION FOR CAMPUS-WIDE AVERAGES, STRONGEST & WEAKEST SUBJECTS.
    SECURE DATA SHARING BETWEEN CAMPUSES WHILE MAINTAINING STUDENT PRIVACY.

## Slide 12
20. CAMPUS-SPECIFIC EXAM ADMINISTRATION
    ALLOWS PROGRAM CHAIRS TO MANAGE TESTS AND QUESTIONS SPECIFIC TO THEIR CAMPUS.
    SUPER ADMIN CONTROLS WHICH QUESTIONS ARE SHARED GLOBALLY VS. CAMPUS-EXCLUSIVE.
    CUSTOMIZED TEST PAPER GENERATION BASED ON CAMPUS REQUIREMENTS.
21. JRSMSU EMAIL INTEGRATION FOR LOGIN
    LIMIT REGISTRATION TO USERS WITH A VALID JRSMSU EMAIL DOMAIN (E.G., @JRSMSU.EDU.PH) AND STUDENT ID.
    ENFORCE SINGLE ACCOUNT PER STUDENT TO PREVENT DUPLICATE REGISTRATIONS.
    RESET PASSWORD AND ACCOUNT RECOVERY VIA JRSMSU OR REGISTERED EMAIL.

## Slide 13: SPRINT PLANNING

## Slide 14: 🚀 Sprint 1: System Setup & User Management (Weeks 1-3)
Goal
Establish a working system with authentication, role-based access, and question bank management.

## Slide 15
✅ User Registration & Login (RBAC, Password Recovery)
✅ Question Bank (Storage, Categorization, Search)
✅ Student Dashboard (Performance Overview, Test Result)
✅ Basic UI Setup
🎯 Milestone: Users can log in and access role-based features.

## Slide 16: 🔍 Sprint 2: Test Management & Auto-Grading (Weeks 4-5)
Goal
Enable faculty to create, save, and print tests while implementing automatic scoring.

## Slide 17
✅ Basic Test Creation Module
✅ Automated Scoring for Objective Questions
✅ Question Printing System (School & Exam Use)
✅ Question Randomization
🎯 Milestone: Faculty can create and print assessments, students can take graded quizzes.

## Slide 18: ✅ Sprint 3: Approval System & Secure Testing (Weeks 6-7)
Goal
Implement approval workflows for faculty updates and secure online testing.

## Slide 19
✅ Approval System for Faculty Updates
✅ Secure Online Testing (Anti-Cheating, Full-Screen Mode)
✅ Tagged Question Removal System
✅ Statistical Analysis of the Question (Tagging Too Easy and Too Difficult Question)
🎯 Milestone: All faculty contributions require approval, and online tests are more secure.

## Slide 20: 🔧 Sprint 4: Faculty Control & Randomization (Weeks 8-9)
Goal
Strengthen admin control over faculty assignments and question difficulty settings.

## Slide 21
✅ Faculty Assignment & Reassignment
✅ Subject & Difficulty Selection Control
✅ Question Randomization (Advanced)
✅ Notifications (Approvals, Faculty Updates)
🎯 Milestone: Super Admins can manage faculty roles, control question difficulty, and ensure randomized tests.

## Slide 22: 🎨 Sprint 5: UI Enhancements & Campus-Specific Features (Weeks 10-11)
(IF TIME IS SHORT THIS WILL BE APPLY AFTER FINAL DEPLOYMENT)
Goal
Improve user experience and integrate campus-specific access & analytics.

## Slide 23
✅ Theme Customization (JRMSU Light/Dark Mode, COE Light/Dark Mode)
✅ Gamification (Tentative)
✅ Campus-Specific Access Control
✅ Inter-Campus Performance Dashboard
✅ JRSMSU Email Integration
🎯 Milestone: The system is fully functional, optimized, and ready for deployment.

## Slide 24
📌 Final Deployment (Week 12)
✅ User Testing – Run tests with real users
✅ Bug Fixes & Performance Optimization
✅ Final Approval & Deployment 🎉

## Slide 25: Project Management Tool
TRELLO!

## Slide 26: Thank you
Darjay Roy Ebao
Vincent Carl Tan
Kent Apat
Carlos Miguel Sabijon